Bellevue Meeting with ctcLink

CTCLink notes 5.1.13

- Conversion – need to build capacity in developers and DBA’s to work in Oracle.

  - All the reporting numerical designations change in financial aid.

  - Conversion of data is the first stage and we MUST start soon.

  - Bio demo data is first – mailing addresses, suffix, prefix,

  - HOW MANY YEARS OF DATA DO WE NEED TO MAINTAIN BY AREA?

    - What are the requirements?

    - For student financial data?

      - How many years?  Nay forgiveness of debt beyond X years?

      - Detail data or summary data?

    - Student records – how far back for detail. When do we go to electronic archives?

- Business Units – need to define business units and departments across all three campuses in a way that represents our desired structure and the NACUBO accounting standards.

- Acad group, Acad org, Acad career, acad program, acad plan

  - The FIN pillar determines if a department exists.

- Need to totally rework our taxonomy for access to screens and “Role level security”.

  - Role = group of permissions

  - Permissions come from permission lists

  - Lists= pages you have access to

ACTION ITEM: roles and permissions for all employees who have access to student, employee and financial data need to be defined.

Employee self service is a robust feature so they can make lots of changes in their own account that current take a staff member to do for them. Change of name, address, cell phone, marital status, w-2, deductions.

5.1.13 PM Session

Must have Title 4 code to be an institution in the HCM Pillar which has implications for SVI.

ACTION ITEM: Business rules to define at SCC.

- Auto enrollment from the waitlist? Universally or by division?

- Drop automatically after X date or notify the students first?

- What’s the default grading scheme we load into the system?

- Standard class meeting patterns?

- How to populate the Facilities and room capacity tables? What’s in and what’s out? What max caps do we use for each room?

  - Scheduling tool is multi access, real time. Need to decide who gets access.

Action Item: Build the Academic structure for your college ala slide 8 or slide 12. Vet this with cabinet and council.  Campus prep in the next three months.

- Understand what you bought

  - Use the provided slide show

- Know your requirements from the requirements docs

  - Fewer than 100 pages

- Understand the need to plan conversion now

  - How many years of data?

  - What co-requisites, pre-reqs, “anti-reqs” (e.g., don’t take math 206 and stats 206) and how many years of degree cross-walks

People Soft enforces enrollments with “blocks”. So don’t duplicate that when you build the system.

  - Understand how the time is going to impact staff. Need to define impact. Plan for backfill with people who can communicate and like to share the tasks.

  - Think about reporting and security access.

  - Need documented processes across the organization. ID who need what output across the organization.