## Slide 1: Business Process Documentation Request
January 2013

## Slide 2: Today’s Topics
Project Roadmap
Benefits of Early Document Collection
What If We Don’t Have Time?
Global Design Prep (pre-vendor)
Global Design Approach (with vendor)
College Design Localization
Types of Documents
How to Send ctcLink Your Documents
Future Document Updates or Process Changes

## Slide 3
Global Design: Design, Build, Configure, Test Phase
2016
2014
2013
2012
2015
Project Roadmap
FirstLink
Colleges
Wave 1 Colleges
RFP & Vendor
Selection
Implementation Phase Schedule:
2012-2013 Configuration: Plan, design, build and test for implementation.
2013-2014 Pilot(s): Implement and go live for a period before the next deployment wave.
2014-2016 Subsequent Deployment Waves :
  Gartner recommended 4 deployment waves
  SBCTC will negotiate with Ciber & Oracle to select optimal deployment approach
Wave 2 Colleges
Wave 3 Colleges
Wave 4 Colleges
Contract Negotiations

## Slide 4: Benefits of Early Document Collection
  SBCTC to organize college documents for vendor to review upon arrival
    Helps the vendor prepare to hold initial fit/gap sessions
  Enable SBCTC to review documentation
    Find where there are system-wide consistent practices
    Identify wide variations that require a ‘best practice’ alignment.
  Avoid delays during fit/gap process
    No waiting for SMEs to locate critical information back at the college.
  Enables all colleges are represented
    For colleges not directly represented by a SME in the fit/gap process
    Ensure their perspective is accounted for before or during the sessions

## Slide 5: What if we don’t have time?
SBCTC does not want colleges to draft anything new for this.
We know you are working with minimal staff to do an amazing job of serving students and our community at large!
This is not a job to be done by one person. Distribute the list across your college departments:
  Have staff review the lists and know that some lists will have processes that are handled by different departments.
  If departments include this topic in regular staff meetings anyone can send something they might have on hand.
We have time later in the process to catch anything we missed.
Your college’s needs are important and we want to give you the best and earliest opportunity to keep us informed.

## Slide 6: Global Design Prep (pre-vendor)
  Starting Now:
    Analysis of current Business Process Documentation
      Piloted document collection with FirstLink college Financial Aid Offices (Dec - Jan)
      Request all colleges to provide documentation by 2/15/13
  Next Steps & Goals:
    Organize college materials into an easily searchable document repository.
    Analyze documentation:
      Identify areas of consistent business processes
      Identify business process that are widely varied across the colleges
    Identify challenging areas for data migration

## Slide 7: Global Design Approach (with vendor)
Business Process Review Workshops
  Functional Fit/Gap –
    Full review of the business processes and functionality of all modules across all application suites
    Alignment of WCTC Business Processes to ERP Solution
    Requires participation of Functional Leads and college SMEs
    Outcome: Outline system configuration to meet enterprise needs
  Technical Analysis -
    Review reports/analytics, interfaces and needs for data conversion/migration
  Establish Baseline Environment Configuration
    Use this environment to validate the working design of the ERP solution.

## Slide 8: College Design Localization
Local Campus Workshops (after validation of Global Design)
  Local Requirements Analysis–
    Refinement of ERP Solution configuration for local branding or college specific configurations and workflows.
    Requires participation of Functional Leads and college SMEs
    Outcome: College specific system configuration to generate campus test bed.

## Slide 9: Types of Documents
Policy Manuals/Documents
Communication Templates
  Notification letters, standard email text
Forms
  Including process and approval routing
Checklists
  Showing process steps or document requirements
Process Documentation/Training Materials
  If colleges have this for a process or a new hire
Only what you already have!
Don’t create anything new

## Slide 10: How to Send Your Documents
Review the business process list provided in the email.
If you see an item on the list and have something
  Email the ctcLink Project Team member at the bottom of that list.
Don’t have a document for an item?
  Skip to the next item.
Afraid we’ve missed something important?
  Email the ctcLink Project Team member at the bottom of that list.
Don’t have the form electronically?
  Scan and email or drop a sample in the mail.

## Slide 11: Future Document Updates/Process Changes
What happens if we send you a policy manual, but later have a significant change?
  If you resend us the document, we can replace it in our document repository.
What happens if I sent SBCTC a template for notifying students, but that notice changes periodically?
  When we get to the time of localizing configuration you can alert us to those updates prior to configuring the college unique test bed.

## Slide 12: Thank you! Any Questions?
Tara Keen, Functional Application Manager, tkeen@sbctc.edu